Work Log

| Date | Time | Activity | Time Est. | Time Actual |
| --- | --- | --- | --- | --- |
| Sun 23/08/2026 | 10:00am | Group meeting | 1.5 hrs | 1.5 hrs |
| Sun 23/08/2026 | – | Revise user stories | 1 hr | – |
| Sun 23/08/2026 | – | Publish minutes to Git | 10 mins | 10 mins |
| Sun 23/08/2026 | – | Make and share fortnight timeline with group | 20 mins | – |
| Sun 23/08/2026 | – | Discuss user story examples | 10 mins | – |
| Thu 27/08/2026 | – | Drafted user stories | – | 1 hr |
| Fri 28/08/2026 | – | Queried Friday-night meeting availability in Discord | – | – |
| Sun 30/08/2026 | – | Team meeting – discussed plans for Wed 02/09; moved meeting from 11:00am to 3:00pm due to availability | – | 30 mins |
| Tue 01/09/2026 | – | Low fidelity drafts | – | 1 hr |
| Sun 06/09/2026 | – | Updated user stories md on github and actually added in my user stories (9 and nice to haves list) | – | 10 mins |
| Sun 06/09/2026 | – | Meeting Sunday | – | 1 hr |
| Mon 07/09/2026 | – | Started UML map on draw.io | – | 30 mins |
| Tue 08/09/2026 | – | Pushed meeting notes, completed UML map, uploaded UML map | – | 1.5 hrs |
| Thu 10/09/2026 | 11:00–12:00 | Group meeting | – | 1 hr |
| Thu 10/09/2026 | 12:20–2:00 | Sprint planning, preparation for submission (review of rubric etc.) and logging doc for sprint | – | 1 hr 40 mins |
| Fri 11/09/2026 | 7:30–8:30 | Created tests file for US 3 + 4 and wrote tests; finished code and tests | – | 1 hr |
| Sun 20/09/2026 | 11:00 – 12:00 | Team meeting | – | – |
| Sun 20/09/2026 | 5:00–7:00pm | Recorded video segments: user stories, planning artefacts and low fidelity sketches | – | 2 hrs |
| Sun 20/09/2026 | 7:30–9:00pm | Assisted with troubleshooting the video | – | 1.5 hrs |
| Tuesday 22/09/2026 | 7:00 – 10:00 | Made a new sprint template, reviewed where we’re at in terms of quality an where we need to be. Completed submission video review and started work on bug #85 | – | 3 |
| Weds 23/09/2026 | 6:40 – 7:40 | Pulled #85 bug and continued work, planned up meeting notes branches as I accidently made extra | – | – |
| Wed 30/9/2026 | 5:25 – 5:40 | Turned up to tutorial, group and participants not present. Miceal previously here but had left since no one else was here. | – | 15 minutes. |
| Sunday 4/10/2026 | 11:00-11:30 | Team meeting | – | 30 minutes |
| Sun 04/10/2026 | 2:00pm – 2:30pm | Reviewed and uploaded meeting notes |  | 30 min |
| Tue 06/10/2026 | 5:30 - 6:00pm | Reviewed and uploaded personal log | - | 30 min |
| Wed 7/10/2016 | 6:00 – 7:00 | Team meeting | - | 1 hour |
| Wed 07/10/2026 | 4:30pm–10:00 pm | Leave house hold and history tests (Us-12) | - | 5:30 hours |
| Thu 08/10/2026 | 6:40am – 8:00 | Working on house hold history and service | - | 2 hours |
| Sat 10/10/2026 | 9:00am–5:10pm | domain scores, domain scores refactor and meeting notes | - | 8 hours |
| Sun 11/10 | 11:00am – 12:00 | Team meeting |  | 1 hour |
| Wed 14/10 | 6:00 – 7:00 | Team meeting and tutorial | - | 1 hour |
| Thu 15/10/2026 | 9:00-10:30 | Recommendation tests | - | 1.5 hours |
| Fri 16/10/2026 | 6:00 - 7:30 pm | Recommendation from HH values | - | 1.5 hours |
| 18/10 Sunday | 11:00 – 11:45 | Team meeting | - | 45 minutes |
| 20/10 | 12:00-1:00 | Refactor for email |  | 1 hour |
| 21/10 | 5:00-6:0-0 | Presented project |  | 1 hour |
| 23/10 | 6:00-7:00 | Pushed reviews |  | 1 hour |