4/10/2026

Attending  Michial, James, Ted

Missing Tinom, Frankie 

Discussed : 
Need to review each other – when we push assign to someone to review

Epics and tasks to be delegated this week :

Past sprint review :

Entire team missed meeting/tutorial on Weds apart from Michial and Ted. Comms have been quiet since the holidays. How is everyone ?

We have 2 US each left to complete & a check point this weds. Complete 2 US within the next fortnight or sprint. So week 13 is all preparation for presentation.

Refactors we need to look at and review these 
CI – add an explanation – add an issue in github – list under enhancement. https://github.com/issues/assigned

Submission is coming up and this is our final sprint, submission is week 12. 

For this sprint 
Upload personal logs to git

Complete US

Complete 1 refactor each

Raise 1 issue to be completed. 
Find a person to test the app with and find bugs. 
Sprint plan: 4 to 18 October 2026

Week 1

| Sunday 4 Oct | M 5 | T 6 | W 7 | T 8 | F 9 | S 10 | S 11 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Team meeting. Notes to repo. Each: raise 1 issue, assign to self. | Public holiday. Personal logs to git. |  | Team meeting / tutorial. Checkpoint. Reviewer assigned on every PR from here. |  |  | Tester booked. | Team meeting. Refactor PRs up, pattern named in design-notes. |

Week 2

| Sunday 11 Oct | M 12 | T 13 | W 14 | T 15 | F 16 | S 17 | S 18 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Team meeting. Refactor PRs up, pattern named in design-notes. | Usability test run. |  | Team meeting / tutorial. Refactors merged. Test write-up in. | Bugs from test fixed, each tied to a commit in the feedback table. | Sprint ends. Decide: submit now or Thu 22. |  | Week 13: presentation prep only. |